# Upgrading the DSE Cluster

DSE data files (SSTables, commitlogs, etc.) are generally forward-compatible between 5.1 and 6.8, meaning a mixed-version cluster operates as if running the older version until fully upgraded. However:

- SSTables: Must be upgraded explicitly before and after the software upgrade using nodetool upgradesstables to avoid performance degradation or data loss. Run this one node/rack at a time.

- Search Cores (DSE Search): 5.1 and 6.x use the same Lucene codec, so existing cores are compatible. Reindex encrypted cores post-upgrade if needed.

- Tuples Data Type: If your data uses tuples, upgrade to an intermediate 6.8.35 first, upgrade SSTables, then proceed to 6.8.60 to prevent data loss.

- Thrift Tables: Non-system tables with COMPACT STORAGE must be migrated to CQL format pre-upgrade.

- System Tables: system.local and system.peers are deprecated; data migrates to metadata_directory automatically.

## Preparation Steps

Perform these on all nodes before starting the rolling upgrade. They ensure data consistency and prevent issues.

- Backup Everything:

  - Create a tarball backup: Stop DSE then back up directories like /var/lib/cassandra/ (data), /etc/dse/ (configs), and commitlogs.

  - Back up customized configs (e.g., cassandra.yaml, dse.yaml).

- Verify and Patch Current Version:

  - Confirm version: installation_dir/bin/dse -v.

  - Run full repair: nodetool repair -pr (partition-range repair for efficiency).

- Check System Requirements:

  - Disk space: Ensure >20% free on data volumes (df -h) and root (/).

  - Java: OpenJDK 8 (≥1.8.0_151) or Oracle JDK 8. Set JAVA_HOME if needed.

  - Install dependencies: sudo dnf install libaio (for async I/O on Rocky Linux 9).

- Review and Migrate Schemas/Features:

  - Read DSE 6.8 release notes, NEWS.txt, and CHANGES.txt for breaking changes.

  - Drop/recreate custom triggers/indexes if using deprecated interfaces: Query system_schema.triggers and system_schema.indexes, then drop via CQL.

  - Migrate Thrift tables: Dump schema (cqlsh -e "DESC SCHEMA"), recreate without COMPACT STORAGE.

  - Verify replication factors (RF ≥3 recommended for analytics keyspaces).

- Flush and Upgrade SSTables (Pre-Upgrade):

  - nodetool drain (flushes commitlog).

  - nodetool upgradesstables --jobs 2 (adjust jobs for concurrency; run per keyspace if large).

- Driver and App Compatibility:

Update clients to compatible drivers (e.g., Java 4.x); set explicit protocol version during mixed upgrades.

## Zero-Downtime Rolling Upgrade Procedure

For a 3-node cluster, upgrade sequentially: Node 1 (seed), Node 2, Node 3. The cluster remains available via remaining nodes.

- On Node 1 (First Seed Node):

  - Drain: nodetool drain.

  - Stop: dse cassandra-stop.

  - Backup configs if not done.

  - Untar DSE 6.8.60: tar -xzf dse-6.8.60-bin.tar.gz -C /opt/ (adjust path; use new dir like /opt/dse-6.8.60).

  - Update the softlink to point to new version

  - Copy configs from backup to new install, then diff: Use yaml_diff tool on cassandra.yaml, dse.yaml.

    - Update deprecated options: Remove concurrent_reads, rpc_port; add native_transport_address if needed.

  - Remove old JTS JARs from CLASSPATH; clean Tiered Storage txn_compaction logs if from older patches.

  - Start: dse cassandra -k

  - Verify: nodetool status (check datacenter match); grep -w 'WARNING\|ERROR' /var/log/cassandra/*.log.

  - Monitor: nodetool tpstats for stability.

- Repeat for Node 2 and Node 3:

  - Same steps as above. Wait for previous node to stabilize (e.g., via nodetool gossipinfo showing healthy status).

  - No schema changes, bootstraps, or repairs during rolling phase.

## During Mixed Versions (Restrictions for Zero Downtime):

- No new DDL (e.g., CREATE/ALTER TABLE), TRUNCATE, or schema changes.

- No nodetool repair, bootstrap/decommission.

- Pause OpsCenter Repair Service.

- Upgrade OpsCenter to ≥6.8.4 if used.

- Analytics/Graph datacenters: Upgrade uniformly.

- Clients: Use oldest protocol version until complete.

## After All Nodes Upgraded:

- Run nodetool upgradesstables on one node at a time (post-upgrade SSTables upgrade).

## Post-Upgrade Tasks

- Full Repairs: Run nodetool repair -full if needed.

- Validation:

  - Check cluster health: nodetool status, cqlsh -e "DESCRIBE CLUSTER".

  - Fix serialization errors: sstablescrub -e fix-only <keyspace> <table>.

  - Logs: Scan for errors.